## Slide 1
PHOENIX OMEGA · PEARL_ARCHITECT · SYSTEM-AUDIT MODE
Whole-System Status
& the Road to 100%
Books · Podcasts · Manga · Audiobooks · Video — the honest number
2026-06-12 · origin/main @ 99ee0ba40 · read-only, evidence-grounded · no inflation

## Slide 2
The one-paragraph truth
The four-axis pipeline can produce real artifacts end to end — it shipped one of each for one brand, one week, at $0. That is proof-of-life, not production. Catalog-scale output is 0–3% per type, four of five pipelines have a broken last mile, atoms are ~98% (not 0.1%), and CJK is ~85% for ja-JP/zh-TW (not single digits).
1 / 37
brands shipped
(per content type)
0–3%
of catalog-scale
production today
97.7%
en-US atom coverage
(not the 0.1% myth)
~85%
ja-JP / zh-TW atoms
(not single digits)

## Slide 3
Where the five content types stand
Content type | Status | Coverage today | The binding gap
Books / Pearl Prime | PARTIAL | ~0% trade-pub · 13% render · 98% atoms | scene_anchor blocks 87%; gates built-not-wired
Podcasts | PARTIAL | 2.7% — 1 of 37 brands, en-US | cron hardcoded to 1 brand; CJK endpoint missing
Manga | PARTIAL | 2.7% — 1 episode (V4, not V2) | V2 multi-model all PROPOSED; CJK blocked_lora
Audiobooks | PARTIAL | 0.3% — 1 of 312 books | comparator loop never run; CJK clips are Libri
Video | BROKEN | 0% canonical (30 bespoke one-offs) | voice-synth missing; upload CI broken; no axis
Status key: BUILT = end-to-end & producing at scale · PARTIAL = MVP exists, not at scale / last mile unwired · BROKEN = canonical path fails

## Slide 4
Atoms — is it 100%? No — but it's ~98%, not 0.1%
97.7%
en-US Phase-A atom coverage
1,231 of 1,260 cells · ~93% at the 3-variant floor
29 empty cells, in just 3 personas:
midlife_women 15 · educators 7 · nyc_executives 7
16,292 CANONICAL.txt on disk (measured live)
Why the '0.1% / 62,409-variant' figure is wrong
Worktree-only, unmerged
— not on main; a sibling agent artifact.
False-zero counter — reports en-US=0 & ja-JP=0 while thousands of real files exist (its own summary says CJK6 'full').
Aspirational denominator — a 13-locale grid; 72% is tier-P5 'operator-deferred'.
The real atom gap = the teacher-bank overlay
QUOTE = 0 for all 15 teachers · TEACHER_DOCTRINE = ahjan only. Root cause of the F3 'off-doctrine' book defect.
Verdict: not 100% — but the work to 100% is the overlay + 29 en-US cells + CJK voice, not 26,618 authoring hours.

## Slide 5
CJK — strong on atoms; gated by voice & infra, not authoring
Chart: Phase-A atom coverage by locale (1,260-cell grid)
| ja-JP | zh-TW | zh-CN | zh-HK | zh-SG | ko-KR | EU x6
Atom coverage % | 86.7 | 84.8 | 27.5 | 6 | 6 | 4.8 | 0
ja-JP 87% · zh-TW 85%
Real, fluent translations (verified) — NOT single digits. zh-CN partial (28%); ko-KR / zh-HK / zh-SG thin; EU locales 0%.
CJK production is data/infra-gated
One CosyVoice2 endpoint unblocks podcast + audiobook + video at once.
Manga CJK = zh blocked_lora. Teacher-bank CJK = adi_da only.
⚠ Char-vs-word: duration labels are word-based — must be char-aware for CJK.

## Slide 6
Books / Pearl Prime — runs end-to-end; ~0% ships at trade-pub register
The honesty correction
“27/30 bestseller” was draft profile — every book release_band = Reject, gates_hard=false.
13% (26/200) reach render; 87% blocked pre-render at scene_anchor_density.
Layer-1 machine gates pass — but the Layer-3 human read FAILS 2 of 3 chapters (F1–F4 defects).
Craft-gate stack — built, not wired
register_gate (F1–F7,F11)
BUILT · NOT WIRED
ship_readiness_aggregator
MISSING
pipeline default = 'registry'
LEGACY (not spine)
dwell-beat / integration-pacing
PROPOSED
voice-zone gate
PROPOSED
duration labels (8/10 wrong)
SPEC'D

## Slide 7
Manga — one episode rendered (V4); V2 multi-model proposed
What actually rendered
ep_001 “The Alarm Is Lying” = 35 panels via V4 Qwen-Image single-model — the only real episode.
The MVP (#1349) reused those V4 panels.
Everything else = character refs, covers, 64×64 fixture stubs.
Only 2 of 35 panels placed the subject correctly → triggered the V5 ‘layered’ pivot (still feasibility-only).
V2 multi-model — all PROPOSED
Qwen-Image (faces)
WORKFLOW ONLY
FLUX (backgrounds)
WORKFLOW ONLY
Animagine XL (B&W panels)
SPEC'D
PuLID-FLUX (face-lock)
PROPOSED
ai-toolkit LoRA (cast)
NOT BUILT
6 V2 phases A–E
PROPOSED
CJK manga: 0 episodes rendered (zh blocked_lora · ja-JP needs LINE Manga connector).

## Slide 8
Podcast · Audiobook · Video — one MVP each, broken last mile
Podcasts
2.7% 1 of 37 brands
Scripts BUILT (assemble/render/RSS)
Cron HARDCODED to 1 brand
R2 upload untested
CJK 0 — CosyVoice2 endpoint missing
Audiobooks
0.3% 1 of 312 books
CosyVoice2 $0 M4B works
Comparator loop NEVER run
480 narrator slots = config only
40 CJK clips = Libri English stand-ins
Video
0% canonical pipeline
30 real MP4s — all bespoke one-offs
run_voice_synthesis.py MISSING
Upload CI BROKEN (arg mismatch)
No Brand-Admin-V2 video axis

## Slide 9
The cross-cutting pattern: last-mile wiring
1
MVP-shipped-once ≠ producing
Five real artifacts exist — for one brand, one week. Catalog-scale is 0–3% everywhere.
2
Architecture is ~80% built
The missing 20% is wiring, not design: gates unwired, crons single-brand, scripts missing.
3
Atoms are the least of the problems
~98% en-US, ~85% ja-JP/zh-TW. The bottlenecks are downstream of authoring.
4
CJK is data/infra-gated, not atom-gated
ja-JP/zh-TW atoms are ~85%. One CosyVoice2 endpoint unblocks three content types.

## Slide 10
What unblocks the most — do these first
1
Fix scene_anchor_density 87% of books blocked pre-render — gates books → audiobooks → CJK.
2
Wire the books gate stack register_gate → ship_readiness → flip pipeline default to spine.
3
Provision 1 CosyVoice2 endpoint Unblocks CJK across podcast + audiobook + video at once.
4
Teacher-bank overlay backfill QUOTE + TEACHER_DOCTRINE for 15 teachers → fixes off-doctrine, unblocks trade-pub.
5
Last-mile wiring sweep Podcast 37-brand cron · video voice+upload · audiobook loop · manga ep_001 publish.

## Slide 11
Roadmap to 100% — three waves
WAVE 1 · days
Turn 5 MVPs into 37-brand pipelines
Flip pipeline default → spine
Wire register_gate + ship_readiness
Fix video upload-CI + voice-synth
Loop podcast cron across 37 brands
Publish manga ep_001
Provision CosyVoice2 endpoint
Run audiobook staging proof
WAVE 2 · weeks
Quality + scale + CJK voice
Root-cause scene_anchor_density
Teacher-bank overlay backfill
Duration fix (char-aware for CJK)
Acquire CJK native voice corpora
ep_002 + V5 layered render
Run audiobook comparator at scale
WAVE 3 · months
Operator-gated catalog build
Manga V2 layered (Phase A–E)
Pearl_Conductor v3 full-queue
37-brand schema migration
Dwell-beat + voice-zone gates
EU-locale expansion (P5/deferred)

## Slide 12
The honest bottom line
The system can produce all five content types — it has, once.
The road to 100% is wiring the last mile, closing the teacher-bank overlay, and provisioning CJK voice — not authoring atoms.
NEXT Operator reviews this deck → prioritizes the 5-step critical path → routes the highest-leverage gap-closing work (atom-backfill + craft-gate wiring + per-subsystem last-mile).
Deliverables: artifacts/audit/system_status_audit_20260611/ — SYSTEM_STATUS_AUDIT.md · ROADMAP_TO_100.md · system_coverage.tsv · this deck